**Weekly Report**

16 February 2020

Notes:

* Team met on Wednesday, 02/12
  + Attendance: Griffin Bryant, Marquise Jennett, Dylan Myers, Mansi Pandya, Everrick Wright
* Followed up as a team from last week's meeting with Dr. Allen
  + Discussed the details for the questions about the project requirements
  + Began requirements elicitation questions for each requirement
  + Began rough draft for Software Requirements Specifications Document

Current Plans:

* We plan on meeting again on Monday to go over the requirements elicitation questions and begin the SRS Document
* We also plan to meet again on Wednesday to collaborate on the SRS Document

**Weekly Report**

16 February - 22 February

Notes:

- Team meeting on Monday, February 17th:

- Everybody was present except for Everrick, he was sick that day but we

caught him up on what he missed - We went over the example SRS documents and began a rough outline for

ours - Team meeting on Wednesday, February 19th:

- Everybody was present except for Marquise, but we caught him up on

what he missed - Continued working on the SRS document as a team - Team meeting on Thursday

- Everybody was present - Continued working on finalizing SRS document and began conversation

about design planning Current Plans:

- Finish final version of SRS document on Monday, February 24th and submit it - Continue design planning and have a high level design by Friday - Assign design roles on Monday, February 24th - Begin in depth design on Monday, March 2nd

**Weekly Report**

23 February - 29 February

Notes:

- Team meeting on Monday, February 24th:

- Everybody was present - Finalized and submitted SRS document - Assigned Design Roles:

- Database Design: Griffin, Dylan, Mansi - UI Design: Marquise, Griffin, Mansi - Architectural Design: Everrick

Current Plans:

- Finish high level designs - Meeting with Dr. Allen on Monday, March 2nd to discuss SRS Document and show early designs for review

**Weekly Report**

22 March 2020 - 28 March 2020 Notes:

- Database and login screens are functional

- Most parts of the UI are complete and ready for functionality

- Chat UI is functional but we need a chat API

- Concluded sprint 1

Current Plans:

- Meeting for a Discord call on Monday, 3/30 to discuss current status of the

project and plan for the next sprint

- We need to find a chat API for functionality to be implemented this sprint - I would like to have the dashboard complete during this sprint

- Maybe start working on the mentor system during this sprint

**Weekly Report**

29 March 2020 - 4 April 2020 Notes:

- Meeting on Monday 3/30

- Everybody was present - Discussed plans for the week:

- Divided clubhouse into front end / back end / major requirements

(to be divided into their front end and back end components later)

- Griffin is finishing the dashboard

- Dylan is handling SQL exceptions

- Mansi, Marquise, and Everrick are going to work on the UI

- We are planning to now meet every other day to continue checking in on the status of each of our parts and which parts we plan to work on next

Current Plans:

- We are planning to meet every other day

- Everrick, Mansi, and Marquise are going to finish the UI by Monday

- Dylan and Griffin are going to work on the backend implementations for the UI

**Weekly Report**

5 April 2020 - 11 April 2020 Notes:

- Meeting on Monday 4/6

- Everybody was present

- Discussed plans for the week and checked in on progress

- Meeting on Wednesday 4/8

- Everybody was present

- Also met with Dr. Allen to discuss plans for the chat API and AWS

- Meeting on Friday 4/10

- Everybody was present

- Checked in on progress of each of our individual parts

- Meeting on Saturday 4/11

- Everybody was present

- Concluded Sprint 2, talked about plans for sprint 3.

- Mansi and Marquise will work on testing

- Griffin and Everrick will work on backend integration for each page now that the UI is finished

- Dylan will work on the mentor matching system

Current Plans:

- We plan to continue meeting every other day during this sprint to stay in touch

about our progress on each of our individual parts

- We still need to figure out the plan for the Chat API but in the meantime we will

continue to finish everything else.

- Testing document is due on 4/20

- Sprint 3 ends on 4/27

**Weekly Report**

12 April 2020 - 18 April 2020 Notes:

- Meeting on Monday 4/13

- Everybody was present

- Discussed plans for the week:

- Dylan will finish the mentor system

- Everrick will complete the edit profile page and alumni page

- Griffin will create and implement the administrator control panel

- Mansi and Marquise will work on testing and the testing document

Current Plans:

- Final aesthetic touches and bug fixes to the app before concluding the final sprint

- Final testing will be done